## Slide 1
BPC Proposal
3.31.2023
Michael Payne II
Data Engineering Manager

## Slide 2: Goal & Summary Approach
Goal: Implement the ChemBERTa algorithm in the BPC workflow for chemical fingerprinting used to represent molecules for property prediction in downstream applications
Approach: Phased using user stories and Epics allocated to 2-week Sprints
Phase 1: Data preparation and exploration
Phase 2: Algorithm Implementation
Phase 3: Deployment and Integration
Phase 4: Documentation and Maintenance

## Slide 3
# | Phase | Work | Resources | Deliverable(s)
1 | Data Preparation and Exploration | Review, prepare, and explore the data | Data scientists with expertise in chemistry and data engineering | Clean and well-structured data Comprehensive data dictionary Data exploration reports Potential outcome: identifying patterns in the data that can influence downstream applications
2 | Algorithm Implementation | Implement the ChemBERTa algorithm | Data scientists with expertise in natural language processing, deep learning, and cloud computing | Well-implemented algorithm Trained model Validation reports Potential outcome: improved accuracy in predicting molecular properties.
3 | Deployment and Integration | Deploy algorithm in a cloud environment and integrating it into BPC's workflow | Data engineers with expertise in cloud computing and API development | Scalable and reliable API Documentation Training materials (including change management plan) Potential outcome: an efficient and user-friendly workflow for molecular property prediction.
4 | Documentation and Maintenance | Document the implemented solution and maintain for future use | Data engineers with expertise in documentation and maintenance | Well-documented solution Maintenance plan Support Potential outcome: improved solution sustainability and reduced downtime due to maintenance issues.

## Slide 4: Roles Expectations Full descriptions available in Appendix
Role | Responsibility | Requisite Skills (full list available in Appendix)
Project Manager | Oversee the project and ensure timely delivery of each phase | Experience managing complex data projects and be familiar with project management methodologies, such as Agile or Waterfall. Developing project plans, identifying and managing risks, and tracking progress to ensure timely delivery.
Data Scientist (x2) |  | Expertise in molecular property prediction, deep learning, and data pre-processing (At least one being BPC Data Scientist)
Software Engineer (alternative: 1 Software Engineer and 1 Data Engineer at 50% capacity each) | Develop and maintain the API for predictions. | • Experience in cloud infrastructure, such as Amazon Web Services (AWS), Microsoft Azure, or Google Cloud Platform (GCP), to deploy the model in a scalable and reliable way. • Experience in designing and developing APIs using RESTful architecture and API development frameworks, such as Flask or Django. • Proficient in programming languages such as Python or Java and have experience in developing backend services to support the API.
Cloud Infrastructure Engineer | Manage the cloud-based infrastructure for training and deployment | • Expert in cloud infrastructure, such as Amazon Web Services (AWS), Microsoft Azure, or Google Cloud Platform (GCP), and be able to set up and manage cloud resources such as virtual machines, load balancers, and storage. • Experience in setting up and configuring network security, virtual private networks, security groups, and access control lists (ACLs), to ensure the cloud infrastructure is secure.

## Slide 5: Project Documentation
Costs: The costs will depend on the expertise required and the duration of each phase. The expected costs include data acquisition and preparation costs, cloud computing costs, and salaries for data scientists and data engineers. A detailed cost estimate will be provided after scoping the project.
Architectural Diagram: The architectural diagram will be provided after scoping the project.
Gantt Chart: The Gantt chart will be provided after scoping the project.
Note: Estimated timeline for project is 6 month. Actual timeline may vary based on the complexity of the project and the team's level of expertise. Also, the timeline may need to be adjusted based on the specific requirements of the project and the available resources.

## Slide 6: Appendix

## Slide 7: Project Manager Requisite Skills
• Experience managing complex data projects and be familiar with project management methodologies, such as Agile or Waterfall. Developing project plans, identifying and managing risks, and tracking progress to ensure timely delivery.
• Excellent communication skills to collaborate effectively with the team, stakeholders, and clients. Having the ability to convey technical concepts to non-technical stakeholders and communicate project status and risks effectively.
• Does not need to be an expert in molecular property prediction, they should have a good understanding of the technology and concepts involved in the project (including understanding of data pre-processing, machine learning algorithms, cloud infrastructure, and API development)
• Able to identify and solve problems effectively, either by providing solutions or escalating issues to higher management.
•Have excellent time management skills to ensure timely delivery of each phase of the project.